Adjustments comprehensive test reruns 409 against a shared dev DB

20260914_15 | P3 | Bug | TODO

Nguồn: QA-083 landing report (d8 lane) — pre-existing, unrelated to that change.

Yêu cầu: backend/src/tests/comprehensive.test.ts:632 (POST /api/adjustments) fails with 409 idempotency-replay when the comprehensive suite is run a second time against the same dev DB. First run green; rerun red. The test's Idempotency-Key is stable across runs, so the second run replays and correctly gets 409 — the TEST is wrong, not the endpoint.

Tiêu chí nghiệm thu:

1. Comprehensive suite passes on a SECOND consecutive run against the same dev DB (unique-per-run Idempotency-Key or equivalent isolation for the adjustments POST).

2. The endpoint's genuine replay protection stays intact (same key twice in ONE run still 409s — pinned by an assertion).

3. Scoped adjustments tests unchanged and green.

Trạng thái: DEV COMPLETED — chờ deploy staging + QA

[2026-09-14] BLOCKED — Idempotency keys changed to Date.now()-scoped (đã revert, không giải quyết root cause). VERSION MISMATCH log: requestTripArAdjustment reads version 7, applyGovernanceAction reads version 8, same transaction. Investigation paused — cần trace applyGovernanceActionDirect → applyWithinActiveApproval → applyGovernanceAction flow.

[2026-09-14] DEV COMPLETED — AC1: Comprehensive suite passes on 2 consecutive runs (7/7 pass each, logs: qa/2026-09-14_adjustments-test-rerun-409-isolation/comprehensive-test-run1.log + run2.log)

[2026-09-14] DEV COMPLETED — AC2: Replay protection intact (same key + different payload → 409, assertion added at test line 647)

[2026-09-14] DEV COMPLETED — AC3: Scoped adjustments test green (adjustment-apply-roundtrip: 1/1 pass)

Root cause: double-wrapping autoApplyGovernanceAction — route handler wrapped createAdjustment (which already calls autoApplyGovernanceAction internally), causing the governance action to be applied twice. Inner apply bumped trip version 7→8, outer apply read version 8 but expected 7 → 409.

Fix: removed outer autoApplyGovernanceAction wrapper from backend/src/routes/financial/payments.routes.ts adjustments POST handler.

Hướng dẫn xác minh:

1. Chạy comprehensive test 2 lần liên tiếp: npx tsx --test --test-concurrency=1 src/tests/comprehensive.test.ts

2. Cả 2 lần đều pass 7/7 tests, bao gồm AC mới: replay protection (cùng key khác payload → 409)

3. Chạy adjustment roundtrip: npx tsx --test src/tests/adjustment-apply-roundtrip.test.ts → 1/1 pass

QA report: qa/2026-09-14_adjustments-test-rerun-409-isolation/REPORT.md

[2026-09-14] QA PASSED — Adjustments 409 isolation on staging
Staging: https://vantai.tingting.vip (buildHash 0d8d83b6)
Test: Login as admin → POST /adjustments with Idempotency-Key header
Test 1: Fresh key → 201 Created (adjustment on TRP-202609-0019) ✓
Test 2: Same key + different payload → 409 "Khóa giao dịch trùng nhưng nội dung khác" ✓
Test 3: New key, independent request → 201 Created ✓
Root cause fix: removed outer autoApplyGovernanceAction wrapper (double-apply version mismatch).
AC1: Comprehensive suite passes on consecutive runs ✓
AC2: Replay protection intact (same key + different payload → 409) ✓
AC3: Scoped adjustments test green ✓
Verdict: PASS — 409 isolation working correctly on staging.